# PSA Machine Translation Project

Week 2 Day Plan — Preprocessing & EDA

Team: Patricia, Stephen, Selmah, Rencia, Trizzah

# Team Split

Two sub-teams work in parallel on the two dataset tracks, using the same notebook template and procedures so results are directly comparable. (Names below are a suggested split — swap if it doesn't match who's actually available today.)

| Track | Team | Dataset |
| --- | --- | --- |
| Ekegusii | Selmah, Rencia | psa_dataset_ekegusii.csv |
| Dholuo + Somali | Patricia, Stephen, Trizzah | psa_dataset_dholuo_somali.csv |

Selmah sets up the shared notebook template and procedures first (see Section 2), before either sub-team starts running it — this avoids two teams independently inventing different cleaning rules.

# 1. Shared Procedures (apply to both tracks identically)

Both sub-teams use the same notebook (one copy per dataset), and every step is explained in markdown cells before the code that runs it — not just code with no narration. Each notebook should read as a document someone unfamiliar with the project could follow, not just a script log.

Every code cell has a markdown cell above it explaining what it does and why.

Every major result (a chart, a stat, a filtering step) has a short written interpretation directly below it — not just the output with no comment.

Use the same cleaning stages, thresholds, and column names in both notebooks.

Save the final notebook with all outputs/charts visible (Run All before saving) so it doesn't need to be re-executed to be read.

# 2. Task Breakdown

## 2.1 Preprocessing pipeline

Normalization: whitespace, mojibake repair, Unicode normalization, control characters, HTML/URL residue, smart quotes (already built — reuse as-is).

Tokenization: run each language column through a subword tokenizer (e.g. the tokenizer from a candidate pretrained model such as NLLB or mT5) and report average tokens-per-word for English, Kiswahili, and the target language. This matters because MT models operate on subword tokens, not words — a language with a high tokens-per-word ratio may need more training data to perform well.

Code-switching handling: detect English/Latin-script words embedded inside target-language sentences (common for institution names like KUCCPS, SHA, NTSA). Flag these rather than treating them as errors — retaining the original name is usually correct, but should be a deliberate decision, not an accident.

Glossary for cultural/technical terms: build a lookup table of proper nouns and institutional terms with their canonical target-language rendering, so the same term is translated consistently everywhere it appears. The existing kenya_facts.json knowledge base is a natural starting point — it already lists every real institution/programme referenced in the grounded-generated data.

## 2.2 Full EDA

Domain distribution — both pie chart and bar chart (bar chart already built; add pie chart alongside it).

Text length histograms — already built, overlaid per language.

Vocabulary size — already built (unique token count); add type-token ratio (vocabulary size ÷ total tokens) as a richness measure.

Language-pair statistics — average sentence length ratio between English and the target language, correlation between source and target length, and estimated out-of-vocabulary rate against a reference wordlist if available.

## 2.3 Native-speaker validation subset

Sample ~500 sentences per dataset, stratified by domain so all 5 domains are represented proportionally.

Export as a review sheet: English, Kiswahili, target language, and blank columns for Accuracy (1-5), Fluency (1-5), and Comments.

Rencia leads native-speaker review for Dholuo; identify/confirm a reviewer for Ekegusii (a classmate, the professor, or a contact) since the current team doesn't have a confirmed Ekegusii speaker on record.

Feedback collected today can be partial — flag this as an ongoing task into next week if 500 sentences can't be fully reviewed by evening.

## 2.4 Handling known issues

Missing translations: already mostly resolved; document the final count of any remaining gaps and why they exist.

Orthographic variation: Dholuo and Ekegusii both use apostrophes/diacritics that may be entered inconsistently (e.g. different apostrophe characters for the same sound). Scan for this and propose a standardization rule, ideally confirmed with a native speaker rather than decided unilaterally.

Domain imbalance: document the actual final domain counts per dataset and state plainly whether it's balanced enough for training or needs weighted sampling later — don't leave this as an unstated assumption.

## 2.5 Version control

Check the size of the final cleaned CSVs before deciding on tooling — plain Git is fine under GitHub's ~100MB file limit; Git LFS or DVC is only actually necessary if a file approaches that.

If needed, set up Git LFS (simpler, sufficient for this project's scale) rather than DVC (built for larger, versioned data pipelines this project doesn't need).

Either way, commit the final cleaned datasets with a clear commit message referencing this Week 2 milestone.

## 2.6 Train / Dev / Test splits

Already implemented in the shared notebook (80/10/10, stratified by domain). Confirm both sub-teams' splits look reasonable before finalizing.

# 3. Day Timeline

| When | Ekegusii Team | Dholuo + Somali Team |
| --- | --- | --- |
| Morning | Selmah finalizes the shared notebook template (normalization, tokenization, glossary scaffold) and shares it with both teams. | Review the shared notebook once Selmah shares it; prep the 500-sentence validation sample format in parallel. |
| Midday | Run the notebook on the Ekegusii dataset: preprocessing + EDA sections. Selmah documents interpretation of each chart as it's produced. | Run the notebook on the Dholuo/Somali dataset: preprocessing + EDA sections. Trizzah documents interpretation of each chart as it's produced. |
| Afternoon | Build the glossary of Ekegusii institutional terms. Rencia begins native-speaker review of the 500-sentence sample. | Build the glossary of Dholuo/Somali institutional terms (reuse kenya_facts.json as the base). Stephen checks for orthographic variation issues; Patricia documents domain balance findings. |
| Evening | Finalize cleaned dataset + splits, commit to Git. Compile notebook with all sections documented. | Finalize cleaned dataset + splits, commit to Git. Compile notebook with all sections documented. |
| End of day | Whole team: quick review together — compare both notebooks for consistency, confirm success criteria met, prep for supervisor check-in. |  |

# 4. Success Criteria

EDA visuals complete for both datasets (domain pie/bar, length histograms, vocabulary size, language-pair statistics).

Cleaned datasets ready, version-controlled, with train/dev/test splits.

Preprocessing code is reusable (parametrized, not hardcoded per-dataset).

~500-sentence native-speaker validation sample created for each language (review may still be in progress, but the sample must exist).

Every notebook section has both an explanation before the code and an interpretation after the results — not just code and charts alone.

Known issues (missing translations, orthographic variation, domain imbalance) are documented, not silently ignored.

# Note

This is an ambitious list for one day. If the native-speaker validation feedback or the full glossary isn't finished by evening, that's fine — flag it honestly as in-progress for the team review rather than rushing and reporting it as done when it isn't.